ARCHIE

Implementation Plan v2.0

Open Source · BYOK · Dark Theme · Full Checklist

# 1. Final Tech Stack

CORE PRINCIPLE

Zero cost to run. Users bring their own Groq or Gemini keys. Archie runs entirely on free tiers for hosting, DB, and auth. Open source MIT.

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js 14 App Router + TypeScript | File-based routing, SSR for landing page SEO. Free on Vercel. |
| Styling | Tailwind CSS v3 | Direct match to Stitch dark theme tokens. All classes match HTML exactly. |
| Fonts | Plus Jakarta Sans + Inter + Fira Code | Via Google Fonts + next/font. Exact match to new Stitch design. |
| Icons | Material Symbols Outlined | Exact match to all Stitch screens. Via Google Fonts CDN. |
| Animation | Framer Motion | Orbital animation (generating screen), card hovers, step transitions. |
| State (global) | Zustand | Wizard answers, sidebar state, BYOK key management. |
| State (server) | TanStack Query v5 | Blueprint fetching, dashboard projects, auto-refetch. |
| Database | Supabase (PostgreSQL) | Free tier. Auth, Realtime, Storage, Row-level security. |
| Auth | Supabase Auth | GitHub OAuth + email/password. JWT sessions. Middleware protection. |
| AI — Groq | Groq API (Llama 3.1 70B / Mixtral) | BYOK. Free tier: 14,400 req/day. Fastest inference. User's own key. |
| AI — Gemini | Gemini Flash 2.0 (Google AI SDK) | BYOK. Free tier: 1M tokens/day. Best for large blueprint generation. |
| Key Storage | Browser localStorage | BYOK keys stored client-side only. Never sent to Archie servers. |
| Diagrams | Mermaid.js (react-mermaid2) | Architecture + ERD diagrams rendered in browser. |
| Code Highlighting | Shiki | Syntax highlighting for code scaffold. Zero runtime weight. |
| Hosting | Vercel (Hobby plan) | Free. 100GB bandwidth. Auto-deploys from GitHub. |
| Open Source | MIT License on GitHub | Public repo, contributing guide, issue templates, Docker self-host. |

## 1.1 Tailwind Config — Dark Theme Setup

The new Stitch design requires explicit dark theme color configuration in tailwind.config.ts:

/** tailwind.config.ts — Critical dark palette tokens */

colors: {

'surface': '#0b1326',           // bg

'surface-container-low': '#131b2e',  // sidebar

'surface-container': '#171f33',

'surface-container-high': '#222a3d',

'surface-container-highest': '#2d3449', // glass base

'surface-container-lowest': '#060e20',  // code editor

'primary': '#adc6ff',

'primary-container': '#005cc6',

'tertiary': '#ffb695',

'tertiary-container': '#a44100',

'on-surface': '#dae2fd',

'on-surface-variant': '#c7c4d8',

'outline-variant': '#464555',

'outline': '#918fa1',

},

borderRadius: {

DEFAULT: '0.125rem',  // 2px — very angular

lg: '0.25rem',        // 4px

xl: '0.5rem',         // 8px

full: '0.75rem',      // 12px

},

# 2. BYOK Implementation

## 2.1 Key Storage Architecture

All API keys stored in browser localStorage. Never transmitted to Archie's servers.

// lib/byok.ts — BYOK key management

const KEYS = {

groq: 'archie_groq_key',

gemini: 'archie_gemini_key',

preference: 'archie_ai_preference', // 'groq' | 'gemini'

};

export const saveKey = (provider, key) =>

localStorage.setItem(KEYS[provider], key);

export const getKey = (provider) =>

localStorage.getItem(KEYS[provider]);

export const hasAnyKey = () =>

!!(getKey('groq') || getKey('gemini'));

export const getActiveProvider = () =>

localStorage.getItem(KEYS.preference) || 'groq';

## 2.2 AI Generation Route

Next.js API route receives user's key in Authorization header and proxies to provider:

// app/api/generate/route.ts

export async function POST(req: Request) {

const { idea, answers, style, provider } = await req.json();

const key = req.headers.get('X-AI-Key'); // User's BYOK key

if (provider === 'groq') {

return generateWithGroq(key, { idea, answers, style });

} else {

return generateWithGemini(key, { idea, answers, style });

}

}

// Client-side call (key never stored server-side)

const response = await fetch('/api/generate', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'X-AI-Key': getKey(activeProvider),   // from localStorage

},

body: JSON.stringify({ idea, answers, style, provider: activeProvider }),

});

## 2.3 First-Time Setup Gate

If no key is configured, redirect to settings before allowing wizard:

// middleware.ts

if (pathname === '/new' && !hasKeyConfigured(req)) {

return NextResponse.redirect('/settings/api-keys?setup=true');

}

# 3. MVP Implementation Checklist

Work through phases in order. Each phase is deployable.

## Phase 0: Project Setup (Day 1)

- ☐ npx create-next-app@latest archie --typescript --tailwind --app  [MVP]

- ☐ Install: zustand, @tanstack/react-query, framer-motion, @supabase/supabase-js, @supabase/ssr  [MVP]

- ☐ Install: groq-sdk, @google/generative-ai (for BYOK server-side proxying)  [MVP]

- ☐ Install: mermaid, shiki, react-mermaid2  [MVP]

- ☐ Configure tailwind.config.ts with complete dark palette (all color tokens from Stitch)  [MVP]

- ☐ Configure next/font: Plus Jakarta Sans (weights 400,500,600,700,800) + Inter (300,400,500,600)  [MVP]

- ☐ Add Fira Code via CSS @import from Google Fonts (for code scaffold)  [MVP]

- ☐ Configure Material Symbols Outlined via link tag in layout.tsx  [MVP]

- ☐ Add glass-panel, blueprint-grid, canvas-dot-grid, gradient-button CSS utilities in globals.css  [MVP]

- ☐ Create .env.local with NEXT_PUBLIC_SUPABASE_URL + SUPABASE_ANON_KEY (no AI keys — those are BYOK)  [MVP]

- ☐ Create GitHub repo, push, connect to Vercel  [MVP]

## Phase 1: Auth + BYOK Setup (Day 1-2)

- ☐ Configure Supabase Auth: email/password + GitHub OAuth  [MVP]

- ☐ Create supabase/middleware.ts: protect /dashboard, /new, /project, /settings  [MVP]

- ☐ Build /auth page: glass-panel card, toggle [Log In][Sign Up], GitHub button, email+password form  [MVP]

- ☐ Auth inputs: bg-surface-container-highest/40 border-none rounded-xl focus:ring-2 ring-primary/20 + icon transitions  [MVP]

- ☐ Auth CTA: gradient-button class (135deg adc6ff → 005cc6), 'Access Workspace'  [MVP]

- ☐ Auth background: two ambient globs + radial dot-grid at 3% opacity  [MVP]

- ☐ System status footer: pulsing primary dot + version text + encrypted icon  [MVP]

- ☐ Create lib/byok.ts with saveKey, getKey, hasAnyKey, getActiveProvider helpers  [MVP]

- ☐ Middleware: if /new accessed with no key → redirect /settings/api-keys?setup=true  [MVP]

## Phase 2: Layout System (Day 2)

- ☐ app/(app)/layout.tsx: primary sidebar (240px, bg-slate-900) + content area  [MVP]

- ☐ Sidebar: gradient logo icon + 'Archie' headline + 'Product Architect' label  [MVP]

- ☐ Sidebar New Project gradient button (from-primary to-primary-container rounded-xl)  [MVP]

- ☐ Sidebar nav items: active = text-indigo-400 border-l-4 border-indigo-500 bg-slate-800/50  [MVP]

- ☐ Top bar (64px, bg-slate-950/80 backdrop-blur-xl): search + notifications + avatar  [MVP]

- ☐ Wizard layout: fixed top bar (Save Progress + X) + no sidebar + fixed bottom action bar  [MVP]

- ☐ Bottom wizard bar: bg-surface-container-lowest/80 backdrop-blur-xl border-t rounded-2xl  [MVP]

## Phase 3: Landing Page (Day 2-3)

- ☐ Frosted nav: bg-slate-950/60 backdrop-blur-xl, logo + center links + Log In + gradient CTA  [MVP]

- ☐ Hero: centered max-w-4xl, H1 5xl-7xl extrabold tracking-tighter, gradient text span on key phrase  [MVP]

- ☐ Hero ambient globs: two absolute positioned blurs (primary/10, tertiary/5)  [MVP]

- ☐ 16:9 hero image card: rounded-2xl border-outline-variant/10 gradient fade bottom  [MVP]

- ☐ Social proof: 42,840+ blueprints + 98.4% accuracy (opacity-70)  [MVP]

- ☐ 3-step explainer: glass-panel cards, icon in surface-container-highest 56px rounded-2xl  [MVP]

- ☐ Style preview strip: horizontal scroll of 6 thumbnails, scale-105 hover  [MVP]

- ☐ Final CTA: glass-panel rounded-[3rem], tertiary glow, gradient button  [MVP]

## Phase 4: Settings — API Keys (Day 3) [Critical]

- ☐ Settings sidebar: Profile / Architecture / API Metrics / Security / API Keys / Help items  [MVP]

- ☐ API Keys page (/settings/api-keys): 'Your AI Keys' section header  [MVP]

- ☐ Groq key input: masked field + show/hide toggle + Validate button + green check/red X indicator  [MVP]

- ☐ Gemini key input: same pattern as Groq  [MVP]

- ☐ Active provider toggle: 'Prefer Groq' / 'Prefer Gemini' — saves to localStorage  [MVP]

- ☐ Fallback toggle: 'Auto-fallback if preferred provider fails'  [MVP]

- ☐ Privacy notice card: 'Your key is stored only in this browser and sent directly to the AI provider. Archie never stores or logs your API keys.'  [MVP]

- ☐ Quick links: 'Get free Groq key →' (console.groq.com) and 'Get free Gemini key →' (aistudio.google.com)  [MVP]

- ☐ Setup mode (?setup=true): show prominent onboarding banner 'Set up a key to start generating blueprints'  [MVP]

## Phase 5: Dashboard (Day 3-4)

- ☐ Fetch projects from Supabase: display in bento grid (1/2/3 col responsive)  [MVP]

- ☐ Greeting: 'Good morning, [name]' Plus Jakarta 4xl extrabold  [MVP]

- ☐ Filter bar: [All] active=bg-primary, [Recent] [Shared] inactive=text-on-surface-variant  [MVP]

- ☐ New Project dashed card: border-2 border-dashed outline-variant, hover border-primary + bg-surface-container  [MVP]

- ☐ Project cards: h-64, status badge absolute top-right, image cover with opacity-60 + group-hover:scale-110, category tags  [MVP]

- ☐ AI Insights card col-span-2: tertiary auto_awesome, recommendation text, primary button  [MVP]

- ☐ FAB: fixed bottom-8 right-8, gradient, rounded-full, shadow-2xl shadow-primary/40  [MVP]

## Phase 6: Wizard Steps 1-3 (Day 4-5)

- ☐ Zustand store: { ideaText, answers[], selectedStyle, currentStep }  [MVP]

- ☐ Step 1: gradient glow wrapper around textarea (group-focus-within:opacity-25), suggestion chips rounded-full  [MVP]

- ☐ Step 2: conversation history (opacity-60), bot gradient avatar, glass-panel question card, 2×2 answer chip grid  [MVP]

- ☐ Step 2: AI Insight tertiary callout below question  [MVP]

- ☐ Step 3: left col-7 grid of 10 style cards with thumbnail previews  [MVP]

- ☐ Step 3: right col-5 sticky preview panel with Login + Stats + Deploy action mockups  [MVP]

- ☐ Step 3: SaaS Modern selected by default with border-2 primary + checkmark -top-2 -right-2  [MVP]

## Phase 7: AI Generation (Day 5-7)

- ☐ POST /api/generate: receives key via X-AI-Key header, routes to Groq or Gemini  [MVP]

- ☐ Groq client (groq-sdk): Llama 3.1 70B for speed. Prompt → 5 sections sequentially.  [MVP]

- ☐ Gemini client (@google/generative-ai): Flash model. Prompt → 5 sections.  [MVP]

- ☐ lib/prompts.ts: separate prompt templates for Overview, Architecture, Database, API, Stories  [MVP]

- ☐ Save blueprint + each section to Supabase as generation completes  [MVP]

- ☐ Generating screen: blueprint-grid bg, orbital animation with Framer Motion  [MVP]

- ☐ Terminal log: shows active provider ('Using Groq: llama-3.1-70b-versatile') + timestamps  [MVP]

- ☐ Auto-fallback: if Groq returns 429/error, retry with Gemini (and vice versa)  [MVP]

- ☐ Blueprint Ready: mesh bg, success check circle, View + Share CTAs, 5-dot footer  [MVP]

## Phase 8: Blueprint Workspace (Day 7-11)

- ☐ Three-panel layout: sidebar (240px) + inner nav + content  [MVP]

- ☐ Blueprint inner nav: text-xs uppercase tracking-widest labels, active=indigo-400 bg-indigo-500/10  [MVP]

- ☐ Overview section: AI Insights sparkle, project purpose card, metrics (LoC, microservices, health), tech stack icons, activity feed  [MVP]

- ☐ Architecture section: dot-grid canvas, SVG connections, node cards glass-panel, AI insight panel  [MVP]

- ☐ Database section: ERD canvas (erd-canvas dot grid), draggable table cards, SVG crow's feet, right detail panel  [MVP]

- ☐ API Endpoints: 3-panel layout, endpoint list with method badges, documentation + code blocks (Fira Code, syntax colors)  [MVP]

- ☐ User Stories: 60/40 split, epic groups, story cards with priority/status badges, acceptance criteria detail panel  [MVP]

- ☐ Code Scaffold: file explorer + Fira Code editor (dark surface-container-lowest) + metadata sidebar  [MVP]

- ☐ Top bar: Regenerate (ghost) + Share (ghost) + Export (primary-container) buttons  [MVP]

- ☐ Share: generate share_id → /b/[shareId] public read-only view  [MVP]

## Phase 9: Polish + Open Source (Day 11-14)

- ☐ Dark mode is default and only mode — remove any light mode toggle (or keep as future feature)  [MVP]

- ☐ Remove ALL pricing/plan/quota UI — settings has no Manage Plan section  [MVP]

- ☐ Public /b/[shareId] page: read-only workspace + 'Built with Archie (open source)' banner  [MVP]

- ☐ README.md: setup guide, BYOK instructions, self-host with Docker, contributing guide  [MVP]

- ☐ LICENSE: MIT  [MVP]

- ☐ .env.example: NEXT_PUBLIC_SUPABASE_URL, SUPABASE_ANON_KEY (no AI keys — those are BYOK)  [MVP]

- ☐ GitHub repo: public, issue templates, PR template, CONTRIBUTING.md  [MVP]

- ☐ Loading skeletons: dark surface-container-high animated pulse placeholders  [MVP]

- ☐ Toast notifications: dark glass-panel style (matching overall aesthetic)  [MVP]

# 4. Timeline & Launch

| Day | Phase | Deliverables |
| --- | --- | --- |
| Day 1 | Setup + Auth | Repo, Tailwind dark config, Supabase, auth flow, lib/byok.ts |
| Day 2 | Layout + Landing | Sidebar, topbar, landing page live on Vercel |
| Day 3 | Settings + BYOK | API Keys page, validation, localStorage, first-time setup gate |
| Day 3-4 | Dashboard | Project grid, filter bar, AI insights card, FAB |
| Day 4-5 | Wizard Steps 1-3 | Idea input, questioning engine, style picker — all interactive |
| Day 5-7 | AI Generation | Groq + Gemini BYOK routes, generating screen, blueprint ready |
| Day 7-11 | Blueprint Workspace | All 6 sections, share links, regenerate |
| Day 11-14 | Polish + OS | README, LICENSE, public GitHub, Docker, toast, skeletons |

## 4.1 Launch Strategy — Open Source

### Day 14: GitHub Launch

- Push to public GitHub repo with full README, setup guide, and BYOK instructions

- Post in r/selfhosted, r/webdev, r/SideProject

- Share in indie hacker communities (Indie Hackers, Hacker News Show HN)

### Week 3-4: Product Hunt

- List as open source tool — 'AI Product Architect. Free. BYOK. No paywalls.'

- Target: 200+ upvotes = front page = 2,000-5,000 signups

### Ongoing: Developer Communities

- Hackathon Discord servers — direct high-urgency users

- College tech clubs via LinkedIn — students are your primary base

- Twitter/X case study posts: 'Here's what Archie generated for a Uber clone (free, open source)'

## 4.2 Self-Hosting

- Dockerfile included in repo

- docker-compose.yml for local dev with Supabase

- 'Deploy to Vercel' button in README

- Environment variables: only Supabase keys needed — AI keys are BYOK per user